| AEEC EFB Subcommittee Actions | as of: Oct 1, 2019 |
| --- | --- |

PP834A Aircraft Data Interface Function (APIM17-014)

PP679 Aircraft Server, Communications, and Interface Standard (APIM17-015)

Co-Chairman: Dave Jones

| Next WebEx: October 24, 2019 Next Meeting: Madrid November 8, 2019 |  |
| --- | --- |

| Nr | Type† |  | Item |  |  |  | Responsible | Deadline |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  | New Items |  |  |  |  |  |  |  |
| 97 | A |  | Find out realistic timeline for an OSSDS (Open Source Shared Data Store) implementation |  |  |  | Lufthansa | Oct 24, 2019 |  |  |
| 158 | A |  | 834-8 ADBP – Should have a version attached. It should be defined. - - Should add information about getting version from 679 compliant box |  |  |  | Airbus, Astronautics, Collins | Oct 24 2019 |  |  |
| 162 | A |  | Determine a list of data elements that applications would consume from Avionics. (Present Lists of data elements for next call – ARINC 834 / ARINC 429) |  |  |  | Astronautics | Oct 24, 2019 |  |  |
| 163 | A |  | Determine a list of data elements that applications would consume from Non-Avionics. |  |  |  | Airlines, Lufthansa, AA, Southwest | Oct 24, 2019 |  |  |
| 165 | A |  | MQTT / WebSockets or Other Restfull protocol |  |  |  | Airbus, Collins, NavBlue, Lufthansa | Oct, 24, 2019 |  |  |
| 166 | A |  | Update the Sonja Diagram |  |  |  | Collins, Astronics | Nov 8, 2019 |  |  |
| 167 | A |  | Update ARINC 834A Diagram – (From APIM) |  |  |  | Teledyne | Nov 8, 2019 |  |  |
| 168 | A |  | Make updates to 834 (for ARINC 834-8) (MIAM, Simplfied ADBP, and Security) |  |  |  | Airbus, Collins, NavBlue | Oct 24, 2019 |  |  |
| 169 | A |  | Implement a client and Server Sync/Async Data Streams for performance (Websockets / MQTT) |  |  |  | Airbus, Collins, NavBlue, Lufthansa | Oct 24, 2019 |  |  |
| 170 | A |  | WP – REST API’s for File Storage, Link Status, ACARS and Printing |  |  |  | Astronics | Oct 24, 2019 |  |  |
| 172 | A |  | 1st Draft of ARINC 679 |  |  |  | Astronautics | Oct 24, 2019 |  |  |
| 173 | A |  | 1st Draft of ARINC 834A |  |  |  | Teledyne | Oct 24, 2019 |  |  |
| 174 | A |  | Update 834A protocols proposal |  |  |  | Lufthansa | Oct 24, 2019 |  |  |
| 175 | A |  | WP - to determine what the scope of ARINC 679 is, and is not |  |  |  | Astronautics | Oct 24, 2019 |  |  |
|  |  |  | Completed Items |  |  |  |  |  |  |  |
| 1 | C |  | Create draft document reflecting Supplement 4 updates |  |  |  | ARINC | Jun 20, 2014 |  |  |
| 2 | C |  | Prepare proposal with ADBP modifications |  |  |  | Airbus | Jun 20, 2014 |  |  |
| 3 | C |  | Prepare a proposal to change Chapter 4 of A834 (GAPS protocol description) and Attachment 1 if applicable. Distribute this proposal one week before the next web conference. |  |  |  | CMC Electronics | Jul 9, 2014 |  |  |
| 4 | C |  | Prepare detailed proposal (including XML framework) on how to manage a printer using A834 ADBP |  |  |  | Rockwell Collins | Aug 6, 2014 |  |  |
| 5 | C |  | ADBP messaging improvements |  |  |  | Teledyne | Aug 6, 2014 |  |  |
| 6 | C |  | Detail reasons not to assign ADBP ports for discussion |  |  |  | Teledyne | Aug 6, 2014 |  |  |
| 7 | C |  | Detail reasons to assign ADBP ports for discussion |  |  |  | CMC | Aug 6, 2014 |  |  |
| 8 | C |  | Update SC on current status of A828-4 and projected completion timeline |  |  |  | Boeing | Aug 6, 2014 |  |  |
| 9 | C |  | Insert Airbus and CMC changes into A834-5 document |  |  |  | Astronautics | Aug 6, 2014 |  |  |
| 10 | C |  | Review AAtS activities and potential impact on EFB |  |  |  | Teledyne | Aug 6, 2014 |  |  |
| 11 | C |  | Review port assignment/configurability question. Make recommendations to the SC regarding actions to be taken, and impact on the A834 Specification. Revise existing document language to clarify this issue. |  |  |  | Astronautics | Oct 22, 2014 |  |  |
| 12 | C |  | Identify Eurocontrol/EASA AAtS program manager, update EFB SC about ongoing developments (Paul Bosman) |  |  |  | Teledyne | Sep 10,2014 |  |  |
| 13 | C |  | Define EFB SC role in AAtS vis-à-vis SAI SC to avoid overlap |  |  |  | ARINC | Sep 10, 2014 |  |  |
| 14 | C |  | Propose a port assignment/configuration strategy for inclusion in the A834 Specification |  |  |  | CMC | Oct 22,2014 |  |  |
| 15 | C |  | Jointly propose commentary to include in A834 regarding configurability vs. out-of-scope question regarding port assignment |  |  |  | Astronautics/CMC | Oct 27, 2014 |  |  |
| 16 | C |  | Propose new J6 and J7 connectors for A828 |  |  |  | Boeing | Jan 7, 2015 |  |  |
| 17 | C |  | Investigate using SNMP standard error codes- draft language for insertion into document |  |  |  | CMC | Jan 7, 2015 |  |  |
| 18 | W |  | OOOI Proposal |  |  |  | Teledyne | Jan 7, 2015 |  |  |
| 19 | C |  | Investigate 32bit time stamp questions |  |  |  | CMC | Dec 8, 2014 |  |  |
| 20 | W |  | Investigate carriage return/characters per line issues |  |  |  | Rockwell Collins | Jan 7, 2015 |  |  |
| 21 | C |  | Review two approaches to ADBP messaging updates, make a single proposal to subcommittee- address questions from 12/8/14 WebEx |  |  |  | Airbus/Rockwell/Teledyne | Jan 7, 2015 |  |  |
| 22 | W |  | Draft language regarding Williamsburg version for use in A834. |  |  |  | Lufthansa | Jun 1, 2015 |  |  |
| 23 | C |  | Insert SNMP standard error codes language into A834 document |  |  |  | Astronautics | Sep 9, 2015 |  |  |
| 24 | C |  | Present updated ADBP messaging and printing proposal |  |  |  | Rockwell Collins | Jun 1, 2015 |  |  |
| 25 | C |  | Review/revise introduction of this new section in A834 system overview |  |  |  | Teledyne | Nov 2, 2015 |  |  |
| 26 | C |  | Develop XSD in appendix for A834 ACARS Messaging- review with Astronautics, insert into new document |  |  |  | Rockwell Collins/ Astronautics | Sep 9, 2015 |  |  |
| 27 | C |  | Remove transport layer agnostic text with TCP |  |  |  | Astronautics | Jun 1, 2015 |  |  |
| 28 | C |  | Add timestamp for A834 uplink applications use |  |  |  | Rockwell Collins | Sep 9, 2015 |  |  |
| 29 | C |  | Propose keep alive status |  |  |  | Astronautics | Jun 1, 2015 |  |  |
| 30 | C |  | Section 2.2.1 Needs clarification (downlink/uplink of messaging service) |  |  |  | Rockwell Collins | Jun 1, 2015 |  |  |
| 31 | C |  | Create a new section in A834 for ACARS proposal |  |  |  | Astronautics | Sep 9, 2015 |  |  |
| 32 | C |  | Section 2.3.2 Redo table |  |  |  | All | Jun 1, 2015 |  |  |
| 33 | C |  | Review generic downlink in A834 Section 13.9.3.3 request usable for messaging and printing- completed, insert into new document. Messaging completed. See new Action Item 40 for printing |  |  |  | Astronautics | Sep 9, 2015 |  |  |
| 34 | C |  | Unique App ID at application registration |  |  |  | CMC | Jun 1, 2015 |  |  |
| 35 | C |  | Define states/create state table in section A834 13.8.1- completed, insert into new document |  |  |  | Astronautics | Sep 9, 2015 |  |  |
| 36 | C |  | Update A828 to reflect recommended changes by Larry Patterson, circulate to group |  |  |  | ARINC | Aug 12, 2015 |  |  |
| 37 | C |  | Confer with Airbus (Francois Bounaix, Pierre Morere) about threaded vs. bayonette connector A828 |  |  |  | ARINC | Aug 12, 2015 |  |  |
| 38 | C |  | Add context about how ground and onboard apps work with SFA A834- completed, insert into new document |  |  |  | Astronautics | Nov 2, 2015 |  |  |
| 39 | C |  | Develop XSD in appendix for A834 ACARS Printing once Messaging is completed and agreed upon |  |  |  | Rockwell Collins | TBD |  |  |
| 40 | C |  | Propose downlink request usable for printing |  |  |  | Rockwell Collins | TBD |  |  |
| 41 | C |  | Propose ACARS error indication messaging service |  |  |  | Rockwell Collins | Nov 2, 2015 |  |  |
| 42 | C |  | Propose Glossary and Acronym Appendices |  |  |  | SAE | Nov 2, 2015 |  |  |
| 43 | C |  | Show how all ARINC Specifications tie together for EFBs, verbally and with diagrams (consolidated with action item #48) |  |  |  | Lufthansa | Dec 8, 2015 |  |  |
| 44 | C |  | Revise Figure 2-1 to include minor revisions as discussed on 1/7/16 WebEx. |  |  |  | UTAS | Jan 21, 2015 |  |  |
| 45 | C |  | Update Section 3.3 and remove register request |  |  |  | Rockwell Collins | Dec 8, 2015 |  |  |
| 46 | C |  | Evaluate adding XML field to allow other communication protocols beyond ACARS (Recommend to restrict to ACARS only for 834-6, but could be extended in the future). |  |  |  | Rockwell Collins | Dec 8, 2015 |  |  |
| 47 | C |  | Should A834 be extended to other communication protocols but restricted to ACARS messages? (Group consensus is to focus only on ACARS at the present time). |  |  |  | All | Dec 8, 2015 |  |  |
| 48 | W |  | Show how all ARINC EFB Specifications tie together verbally and with diagrams (Hiking Guide). Develop guidelines for EFB Standards usage. All to review and provide input to Sonja for additional use cases etc. |  |  |  | Lufthansa, All | May 23, 2016 |  |  |
| 49 | W |  | Develop a plan to harmonize EFB and EFB-related standards and propose to enable seamless connectivity for EFBs (combined with item #51). Supplanted by item #60. |  |  |  | Teledyne | December 6, 2016 |  |  |
| 50 | C |  | Develop formal proposal to use the same interface for both A740/744 and Ethernet printers. Agreement in HNL was to avoid adding IPP or CUPS to A834, which would force more functionality onto the AID. Possible to revisit utilizing original RC proposal for pure text printing (but not graphics). Incorporate latest revisions from Rockwell Collins. |  |  |  | Airbus/Rockwell Collins/All Astronautics | March 2, 2017 |  |  |
| 51 | W |  | Proposal to enable seamless Connectivity for EFBs (merged with action item 49) |  |  |  | Teledyne | May 23, 2016 |  |  |
| 52 | C |  | Proposal to expand use of SFA by Datalink Service Providers to include use of A834. To be modified based on results of Datalink SC meeting 1/12/16. Follow-up meeting with DSPs to be scheduled for the week fo January 25th to resolve. DSPs agreed, complete final revisions and forward to industry editor Dave Jones. |  |  |  | Rockwell Collins | Feb 17, 2016 |  |  |
| 53 | C |  | Incorporate latest changes regarding Printers (from Philippe) and Figure 2-1 updates (from John) into document |  |  |  | Astronautics | Feb 11, 2016 |  |  |
| 54 | W |  | Propose amendment to the static context of ADBP Section 8.4 |  |  |  | Teledyne | October 1, 2016 |  |  |
| 55 | C |  | Submit messaging rewording proposal (complete). Insert into document. Merged with item #50. |  |  |  | Rockwell Collins/Astronautics | December 6, 2016 |  |  |
| 56 | C |  | Investigate partitioning A834 |  |  |  | ARINC | June 22, 2016 |  |  |
| 57 | C |  | Investigate benefits of establishing an online supported MIB file |  |  |  | ARINC | June 22, 2016 |  |  |
| 58 | W |  | Investigate company interest in making development tools available to spur application developers and increase usage of A834. |  |  |  | Astronautics to further pursue in-house approval to move forward with this idea. All others also to investigate. | June 21, 2018 |  |  |
| 59 | W |  | Increase industry acceptance of EFB standards. Consider development of tablet standards or alternatives. Supplanted by item #60. |  |  |  | All | December 6, 2016 |  |  |
| 60 | C |  | Review Teledyne proposed APIMs for next meeting. |  |  |  | All | June 12, 2017 |  |  |
| 61 | C |  | Update Powerpoint Proposal to include schematic showing which interfaces are being addressed and which protocols are recommended in each case. |  |  |  | Teledyne | June 12, 2017 |  |  |
| 62 | C |  | Review A840-3 APIM and App Linking Overview presentation. Develop proposed initial action items for this project. |  |  |  | All | March 2, 2017 |  |  |
| 63 | C |  | Interview airlines American, Southwest, FedEx, Lufthansa and Air France to develop common core data set and series of events that pilots must accomplish to complete a flight. |  |  |  | Lextech, Lufthansa, ARINC | June 12, 2017 |  |  |
| 64 | C |  | Develop initial list of app categories based on interview results |  |  |  | Lextech/Lufthansa | June 12, 2017 |  |  |
| 65 | C |  | The EFB Subcommittee agreed to work on the proposed APIM 17-014 to revisit A834 and finalize at the next meeting. |  |  |  | All | July 25, 2017 |  |  |
| 66 | C |  | The EFB Subcommittee agreed to work on the proposed APIM 17-015 to revisit A759 and finalize at the next meeting. |  |  |  | All | July 25, 2017 |  |  |
| 67a | C |  | Investigate web page coverage at Aviation IA listing available development and testing tools for A834 and A840. Hosting of development or testing tools is not possible on the Aviation IA web site. There is a MS Sharepoint site available to share data however. |  |  |  | Peter Grau | July 25, 2017 |  |  |
| 67b | C |  | Review A633 to determine if it can be used to define the data standards for 840 |  |  |  | Lufthansa Systems | Jan 29, 2019 |  |  |
| 68 | C |  | Analyze the collected votes for most important transitions from the VIE meeting and share the result with group |  |  |  | LexTech | July 25, 2017 |  |  |
| 69 | C |  | Expand the existing application categories and functions list with the input from the VIE meeting and share the result with group |  |  |  | LexTech | July 25, 2017 |  |  |
| 70 | C |  | Technical Draft of App/HUB Protocol See “EFB Working Document – Frankfurt Edits” on https://extranet.sae-itc.org/sites/aeec/efb |  |  |  | Lextech | Apr 05, 2018 |  |  |
| 71 | C |  | Propose a table of contents for PP840A Included in #74 |  |  |  | Astronautics | Dec 11, 2017 |  |  |
| 72 | C |  | Evaluate open source/reference implementation |  |  |  | Lextech | Dec 11, 2017 |  |  |
| 73 | D |  | Decide on a place to share documents and material (AEEC Sharepoint, GoogleDocs, Slack, etc.) The group has decided to use the AEEC sharepoint |  |  |  | All | Oct 5, 2017 |  |  |
| 74 | C |  | Review PP840A draft and prepare skeleton document |  |  |  | Astronautics | Dec 11, 2017 |  |  |
| 75 | C |  | Organize Frankfurt meeting Meeting arranged for at Dec 11, 12 , 13 at FRA airport |  |  |  | Lufthansa | Oct 5, 2017 |  |  |
| 76 | C |  | Investigate webpage listing resources and support for development of EFB standards and apps identified in #58. Feasible and awaiting input from #78 |  |  |  | AEEC | Dec 11, 2017 |  |  |
| 77 | C |  | Provide sharepoint space to share material among the EFB SC group |  |  |  | AEEC | Dec 11, 2017 |  |  |
| 79 | C |  | Transfer useful content from A840-2 into PP840A Strawman Included in #74 |  |  |  | Astronautics | Dec 11, 2017 |  |  |
| 80 | I |  | APIM 17-014 did not pass the Midterm Session. There are open questions around the scope and the necessity to create a new standard as opposed to expanding A834-8. The subcommittee is asked to review and adjust the wording of the APIM. The revised APIM will be voted again at the next General Session if applicable. |  |  |  |  |  |  |  |
| 81 | C |  | Review and comment the APIM 17-014 |  |  |  | All | Dec 11, 2017 |  |  |
| 82 | C |  | Revised diagram to aid reasoning behind APIM 17-014 |  |  |  | Teledyne | Dec 11, 2017 |  |  |
| 83 | C |  | Organize for call-in of EFB SC lead to SAI meeting February 8-9, 2018, in Coral Gables, Florida |  |  |  | AEEC | Apr 05, 2018 |  |  |
| 84 | C |  | Find a name for the new function proposed in APIM 17-014 (the “orange box”) -> CAIP “Consolidated Aircraft Interface Protocol” |  |  |  | All | Dec 13, 2017 |  |  |
| 85 | C |  | Determine dependencies between A842, A848 and the new material of the EFB SC |  |  |  | AEEC | Dec 11, 2017 |  |  |
| 86 | C |  | Collect Use Cases to demonstrate the proposed usage of the function outlined in APIM 17-014 See “Use Cases and motivation for APIM 17_014.doc” on https://extranet.sae-itc.org/sites/aeec/efb |  |  |  | Application Providers | Apr 05, 2018 |  |  |
| 87 | C |  | Establish a Glossary |  |  |  | Lufthansa | Jan 29, 2019 |  |  |
| 88 | C |  | Clarify meaning of “Flight Route Planning” vs. “Navigation” as used in PP840A Working Paper |  |  |  | Lextech | Dec 11, 2017 |  |  |
| 89 | C |  | Revise APIM 17-014 |  |  |  | Teledyne | Apr 05, 2018 |  |  |
| 90 | C |  | Check the use of the library entries on the sharepoint (draft vs input) |  |  |  | AEEC | Jan 17, 2018 |  |  |
| 91 | C |  | Check which parameters should be passed to the take off performance app |  |  |  | Lufthansa Systems | Jan 17, 2018 |  |  |
| 92 | C |  | Write a description of the Hub functionality for PP840A |  |  |  | Teledyne | July 10, 2018 |  |  |
| 93 | C |  | Write a commentary about the possibility to design the Hub as a launching application with a UI |  |  |  | Teledyne | July 10, 2018 |  |  |
| 94 | C |  | Write a commentary about A840A as a workflow facilitator |  |  |  | Lextech | Jan 17, 2018 |  |  |
| 95 | C |  | Write commentary as a guideline for good app design |  |  |  | Lextech | Jan 17, 2018 |  |  |
| 96 | C |  | Investigate whether RESTful services can run on an iOS device, including prototyping |  |  |  | Lextech | Sept 18, 2018 |  |  |
| 98 | C |  | Prototype a Hub and a client framework |  |  |  | Lextech | Feb, 2018 |  |  |
| 99 | C |  | Example application prototype |  |  |  | Southwest | Feb, 2018 |  |  |
| 100 | C |  | Find out whether the Jeppesen Flight Planning and FlightDeckPro can create and process A633 flight plans |  |  |  | AEEC | Jan 17, 2018 |  |  |
| 101 | C |  | Complete the A840A document strawman |  |  |  | Astronautics | June 21, 2018 |  |  |
| 102 | C |  | Define how we store data in the repository. Key, Value, and Metadata |  |  |  | Lextech | Aug 14, 2018 |  |  |
| 103 | C |  | Define Data Keys for Hub. Reference Section 6 in ARINC 840-2 |  |  |  | UTAS / Sabre | Nov 16, 2016 |  |  |
| 105 | C |  | Define how an “Action” gets resolved (If two applications provide same functionality) |  |  |  | All | July 10, 2018 |  |  |
| 106 | C |  | Write up an MDM configuration for ARINC 840A document |  |  |  | Lextech / Southwest | Aug 14, 2018 |  |  |
| 107 | C |  | Does Windows allow a URL lauch of an Application (Same as IOS) |  |  |  | United | July 10, 2018 |  |  |
| 108 | C |  | Contact Apple, discuss the 840A standard and how it conforms to Apple’s App to App navigation. |  |  |  | Southwest / Lextech | Oct 16, 2018 |  |  |
| 109 | C |  | Proposal for adding RAW data reading from ADBP (ARINC 834) |  |  |  | Rockwell Collins | Oct 17, 2018 |  |  |
| 110 | C |  | Determine if GAPS protocol can be deprecated in Supplement 8 |  |  |  | CMC / ARINC | Oct 16, 2018 |  |  |
| 111 | C |  | Determine if STAP protocol can be deprecated in Supplement 8 |  |  |  | UTAS / CMC / Lufthansa / Astronics | July 10, 2018 |  |  |
| 112 | C |  | Determine recommendation to create a light weight ADBP protocol (2 Proposals) |  |  |  | Airbus / Teledyne | Aug 14, 2018 |  |  |
| 113 | C |  | ARINC 840 App to App communication (JSON v. XML v. URL) (via App Hub) |  |  |  | ALL | Nov 16, 2018 |  |  |
| 114 | C |  | The back function should be able to supply the name of the application to transition to. |  |  |  | Lextech | Aug 14, 2018 |  |  |
| 115 | C |  | Propose Opening a URL – Opening a Web page or an Application |  |  |  | UTAS / Lextech | Nov 16, 2018 |  |  |
| 116 | C |  | APIM 17-015 Prioritize the list of server functions and provide use cases. |  |  |  | Astronautics | Sept 18, 2018 |  |  |
| 117 | C |  | Write a commentary on the Application Hub. List what the main purpose of the Hub is and precieved limitations |  |  |  | Astronautics | Oct 16, 2018 |  |  |
| 118 | C |  | Commentary that an EFB is a controlled device not a secure device |  |  |  | Astronautics | Oct 16, 2018 |  |  |
| 119 | C |  | ARINC 840 App to App Communication using URL fields |  |  |  | Lextech | Oct 16, 2018 |  |  |
| 120 | C |  | ACTION: Define the needs and determine the requirements for an API – ARINC 834 (APIM-014) |  |  |  | UTAS | Nov 16, 2018 |  |  |
| 121 | C |  | Do Airlines care that the App Hub wont be signed by Apple and not available in the Apple store (Note: Headless app will not be supported by Apple Store) |  |  |  | ALL | Nov 16, 2018 |  |  |
| 122 | C |  | Remove columns in Action tables for ARINC 840 |  |  |  | UTAS | Oct 18, 2018 |  |  |
| 123a | C |  | Investigate back ground / service use on iPad |  |  |  | LexTech | Nov 16, 2018 |  |  |
| 123b | C |  | APIM17-015 Write White paper on Mass Stoage |  |  |  | Airbus | Jan 29, 2018 |  |  |
| 125 | C |  | APIM17-015 Write white paper on FMS / Server communication |  |  |  | CA / GE Aviation | Jan 29, 2019 |  |  |
| 128 | C |  | Application hub would determine the format of data sent to an application by configuration |  |  |  | UTAS | Nov 16, 2018 |  |  |
| 127 | C |  | Update ARINC 834 for comments / typo’s |  |  |  | Lufthansa | Nov 16, 2018 |  |  |
| 129 | C |  | Review App Data parameters for Completeness |  |  |  | LexTech / American Airlines / NavBlue / Lufthansa Systems | Dec 10, 2018 |  |  |
| 130 | W |  | Review UTAS proposal for (ARINC 834) API and provide feedback to group. Superceded by #155. |  |  |  | Lufthansa / Teledyne | Dec 10, 2018 |  |  |
| 131 | C |  | Define and write the App Configuration section for ARINC 840A |  |  |  | Southwest / Astronautics | Dec 10, 2018 |  |  |
| 132 | C |  | Complete draft for ARINC 840A |  |  |  | Astronautics | Nov 20, 2018 |  |  |
| 133 | C |  | Provide diagrams for the ARINC 840A Draft |  |  |  | Lextech | Jan 29, 2019 |  |  |
| 134 | C |  | Review Lufthansa for insertion into ARINC 834 |  |  |  | Astronautics | Dec 10, 2018 |  |  |
| 135 | C |  | APIM17-015 Write white pager on Aircraft / Server communications ARINC 834 |  |  |  | UTAS | Dec 10, 2018 |  |  |
| 136 | W |  | APIM17-015 Write white paper on Aircraft / Server MAGIC – AGIE (Replaced By AI #154) |  |  |  | Teledyne | Jan 29, 2019 |  |  |
| 139 | C |  | APIM17-015 Write white pager on Aircraft / Server – ADS-B |  |  |  | CMC | Jan 29, 2019 |  |  |
| 141 | C |  | APIM17-015 Write white pager on Aircraft / Server Application Hosting |  |  |  | CMC | Jan 29, 2019 |  |  |
| 142 | C |  | Application Configuration / System Configuration (EMM) |  |  |  | SWA | Feb 15, 2019 |  |  |
| 143 | C |  | Windows EMM / Configuration |  |  |  | Lufthansa | Feb 15, 2019 |  |  |
| 144 | C |  | 4.3 Error Handling |  |  |  | Astronautics | Feb 28, 2019 |  |  |
| 145 | C |  | 4.4. Context function residing in Application |  |  |  | Astronautics | Feb 28, 2019 |  |  |
| 150 | C |  | Commentary – Security |  |  |  | Astronautics | Feb 28, 2019 |  |  |
| 146 | C |  | 4.5 Context Application Configuration |  |  |  | LexTech | Feb 15, 2019 |  |  |
| 147 | C |  | Move table in 5.1 to Section 4 |  |  |  | LexTech | Feb 15, 2019 |  |  |
| 148 | C |  | Add Application Section |  |  |  | Astronautics | Feb 28, 2019 |  |  |
| 149 | C |  | Add Extension parameters w/ MIME Types |  |  |  | LexTech | Feb 15, 2019 |  |  |
| 151 | C |  | Add ability to register data to receive |  |  |  | LexTech | Feb 15, 2019 |  |  |
| 152 | C |  | Put in examples of the Key Value Pairs |  |  |  | LexTech | Feb 15, 2019 |  |  |
| 124 | C |  | APIM17-015 Write White paper on Aircraft Data buses |  |  |  | GE Aviation | April 23, 2019 |  |  |
| 140 | C |  | APIM17-015 Write white paper on Aircraft / Server Printing |  |  |  | CA | April 23, 2019 |  |  |
| 126 | C |  | APIM17-015 Write white paper on Aircraft / Server communications |  |  |  | Astronautics | May 21, 2019 |  |  |
| 137 | C |  | APIM17-015 Write white paper on Aircraft / Server MIAM over ACARS |  |  |  | Collins / Lufthansa | Aug 27, 2019 |  |  |
| 153 | C |  | APIM17-015 White Paper – Data From the FMS |  |  |  | GE Aviation | June 28, 2019 |  |  |
| 156 | C |  | PP834A Strawman |  |  |  | Teledyne | June 18, 2019 |  |  |
| 157 | C |  | PP679 Strawman |  |  |  | Astronautics | May 21, 2019 |  |  |
| 159 | W |  | TBD – Think about it…. |  |  |  | ALL | July 22, 2019 |  |  |
| 160 | W |  | ADBP – Ability to access RAW data- combined with Action Item #155 |  |  |  | Collins, Airbus | July 22, 2019 |  |  |
| 161 | C |  | ARINC 834A is a divergent path from ARINC 834 and the 834A is a new protocol for Tablets. |  |  |  | Teledyne, Astronautics | Aug 27, 2019 |  |  |
| 171 | C |  | Provide a draft for the section on Simplified Service Discovery. Note Draft should include sections/Comments for DNS and DHCP |  |  |  | Collins | Oct 1, 2019 |  |  |
| 176 | C |  | Update APIM for current plan of action – 17-014 (834-8) |  |  |  | SAE/ARINC | Oct 1, 2019 |  |  |
|  |  |  | Archived Items |  |  |  |  |  |  |  |
| 78 | D |  | Design and moderate a webpage listing resources and support for development of EFB standards and apps identified in #58 |  |  |  | Lufthansa | Dec 10, 2018 |  |  |
| 104 | D |  | Define Hub to Hub Communication / Functionality (Revisit with ARINC 834 – APIM 17-014) |  |  |  | Lextech | Deferred |  |  |
| 138 | D |  | APIM17-015 Write white paper on Aircraft / Server – Aircraft Data |  |  |  | GE Aviation | Jan 29, 2019 |  |  |
| 154 | C |  | APIM17-015 White Paper – IP Connections / Services |  |  |  | Teledyne | Aug 12, 2019 |  |  |
| 155 | C |  | APIM17-014 White Paper – Restful ADIF Interface & PubSub, ADBP ability to access RAW data (formerly item #160). |  |  |  | Collins, Lufthansa, Airbus | Aug 27, 2019 |  |  |
| 164 | C |  | Restfull interface proposal (optional) |  |  |  | Lufthansa | Aug 27, 2019 |  |  |

†