## Slide 1: ARINC Airline Electronic Engineering Committee (AEEC) Systems Architecture and Interfaces (SAI) Subcommittee Global Aircraft Tracking Team Telecon November 22, 2017 Rev NEW
Peter H. Grau
Principle Engineer,
ARINC Industry Activities
Charles Adler, Project Engineer
Boeing Commercial Airplanes, Avionics
(charles.o.adler@boeing.com)
Cell: 206-578-2533

## Slide 2: 11/22 Agenda
  Intro/plan/status
  Hamburg recap
  GADSS Montreal recap
  Questions/Discussions?

## Slide 3: Upcoming Meeting Schedules/2018 Look-Ahead
  1.) Nov 7th-9th 2017 face-to-face GAT meeting to work architectural studies: (Airbus, Hamburg).
  2.) Nov 14, 13:00 non-ARINC meeting with ICAO GADSS Advisory Group (Montreal), discuss our work, issues, gaps, 10054 document.
  3.) Feb 6, 7 2018 (in planning)– face-to-face GAT meeting to finalize architectural study, start characteristic development – Florida, Gables Engineering, Coral Gables
  (SAI meeting, same location 8th & 9th Feb) .
2018
FEB 6,7 (8 – ½ day)
444
Gables Engineering,
Coral Gables FL
MAR 15
Requirements and Architectural study
Report Submitted
APR 23-26
AEEC GEN SESSION
Dallas Tx
Report Approval
GAT JUNE 12-13 (14)
FEDEX
SAI+GAT
Memphis., TN
Aug 14, 15, 16
Skytrac
Kelowna, BC
ADT Characteristic Completion
Submitted to ARINC
JAN 2019
Characteristic Start
JAN
FEB
MAR
APR
MAY
JUN
JUL
AUG
SEPT
OCT
NOV
DEC
JAN
TRFD REQ Start
TRFD REQ Finish
TRFD ARCH Start
Inmarsat
London
Potential Face-to-face mtgs
Confirmed
Dec
4, 5, 6
TBD: considering east coast US, possibly WA DC area or Florida location to facilitate broader attendance
TBD: Inmarsat
Hawaii
Oct 23, 24, 25
APR 10,11,12
SatAuth (South Africa) – 1Q/2Q 2019

## Slide 4: Target Architectural Studies Schedule
  Nov 7-9 face-to-face – reviews of architectural WPs, review requirements section, discussion/handling of any changes (e.g. 10054 inputs)
  Early Dec Updates to architectural white papers, draft of cross-architectural summary discussion, near final requirements section
  End of January – draft document distributed to team
  Feb 2018 face-to-face, document review, characteristic development kick-off
  Early-mid March updated draft to team, final reviews
  March 15 report submitted to Arinc (30 day review start).

## Slide 5: Discussions/Questions?