## Slide 1: ARINC Airline Electronic Engineering Committee (AEEC) Systems Architecture and Interfaces (SAI) Subcommittee Global Aircraft Tracking Team Telecon November 29, 2017 Rev NEW
Peter H. Grau
Principle Engineer,
ARINC Industry Activities
Charles Adler, Project Engineer
Boeing Commercial Airplanes, Avionics
(charles.o.adler@boeing.com)
Cell: 206-578-2533

## Slide 2: 11/29 Agenda
  Intro/plan/status
  Architecture Status Updates/discussions/questions
  Notes/Actions from meeting.

## Slide 3: Upcoming Meeting Schedules/2018 Look-Ahead
  1.) Feb 6, 7 2018 (in planning)– face-to-face GAT meeting to finalize architectural study, start characteristic development – Florida, Gables Engineering, Coral Gables
  (SAI meeting, same location 8th & 9th Feb) .
2018
FEB 6,7 (8 – ½ day)
444
Gables Engineering,
Coral Gables FL
MAR 15
Requirements and Architectural study
Report Submitted
APR 23-26
AEEC GEN SESSION
Dallas Tx
Report Approval
GAT JUNE 12-13 (14)
FEDEX
SAI+GAT
Memphis., TN
Aug 14, 15, 16
Skytrac
Kelowna, BC
ADT Characteristic Completion
Submitted to ARINC
JAN 2019
Characteristic Start
JAN
FEB
MAR
APR
MAY
JUN
JUL
AUG
SEPT
OCT
NOV
DEC
JAN
TRFD REQ Start
TRFD REQ Finish
TRFD ARCH Start
Inmarsat
London
Potential Face-to-face mtgs
Confirmed
Dec
4, 5, 6
TBD: considering east coast US, possibly WA DC area or Florida location to facilitate broader attendance
TBD: Inmarsat
Hawaii
Oct 23, 24, 25
APR 10,11,12
SatAuth (South Africa) – 1Q/2Q 2019
Question on team preferences:
Aug 14, 15, 16 – another conference in town – preferred hotel $440 CAD
August 21,22,23 - – preferred hotel $379 CAD
Better fit for European Summer Schedules
Simpler Logistics
2017
12/6
12/13
1/
10
1/
17
1/
24
1/
31

## Slide 4: Target Architectural Studies Schedule
  Early Dec Updates to architectural white papers, draft of cross-architectural summary discussion, near final requirements section
  End of January – draft document distributed to team
  Feb 2018 face-to-face, document review, characteristic development kick-off
  Early-mid March updated draft to team, final reviews
  March 15 report submitted to Arinc (30 day review start).

## Slide 5: Architectures Teams to date
 | Architectures/Focus | Leads | Members
1 | Implementation Architectures |  | 
1.1 | ELT-DT & COSPAS SARSAT, deployable beacons | Tom Pack, Todd Gracom | Ahmet Senol, Fadl Khalil, Frédéric Menard, Joseph Bekanich, Iain Ronis
1.2 | SATCOM (INMARSAT) | Hannes Griebel, Claude Pichavant? | Ahmet Senol, Chuck Adler/Jessie Turner?, Lars Rosenblad, Kent Jacobs, Iain Ronis
1.3 | SATCOM (Iridium) | Matt Drummond, Mike Ball, Bill Bergh, Vijay Rathnam | Claude Pichavant, Ahmet Senol?, Chuck Adler/Jessie Turner? Skytrac, Lars Rosenblad, Kent Jacobs, Charles Noble, Michael Hooper, Joseph Bekanich, Ruben Stepin, Iain Ronis, Sacha Whitehead, Mark Insley
1.4 | Space-Based ADS-B | Jessie Turner, Christophe Hamel?, | Chad Brown, Claude Pichavant, Paul Rainford, : Ruben Stepin, Vinny Capezzuto, Iain Ronis, Tim Hayosh, Michael Garcia
1.5 | Dissimilar-complimentary/minimal change approaches | Chuck Adler, Hannes Griebel | Christophe Hamel, Matt Drummond, Bill Bergh, Vijay Rathnam, Lars Rosenblad, Joseph Bekanich, Ruben Stepin , Sacha Whitehead, Brad Thompson
1.6 | Detection/trigger architecture | Roberto Pereira, Chuck Adler | Chuck Adler, Jessie Turner, Ahmet Senol?, Luis Alves?, Fadl Khalil, Todd Gracom?, Fadl Khalil, Luis Alves?, Lars Rosenblad, Joseph Bekanich, Ruben Stepin , Mike Ball, Iain Ronis, Brad Thompson
2 | Integration Architectures |  | 
2.1 | Airplane Integration (mechanical/structural, electrical, data) | Roberto Pereira, Todd Gracom, | Hannes Griebel, Skytrac, Charles Noble, Chuck Adler, Jessie Turner,Luis Alves, Chuck Adler, Vijay Rathnam, Joseph Bekanich, Ruben Stepin , Mike Ball, Iain Ronis
2.2 | Forward-fit (new production) | Claude Pichavant (move to 2nd iteration) | Ruben Stepin , Mike Ball
2.3 | Retrofit (existing fleets) |  | Ruben Stepin
2.4 | Air-Ground Data Interface |  | Ruben Stepin , Sacha Whitehead,
2.5 | AOC/Airline Operator Integration |  | Ruben Stepin , Sacha Whitehead,
2.6 | ADT Operator Integration |  | Sacha Whitehead,
2.7 | Operator Implementation |  | Ruben Stepin

## Slide 6: Notes/Actions from Meeting
  We will have ½ day of joint meetings with the larger SAI group on 8 February in Coral Gables
  Finalize London Meeting (April 10-12) at Dec 6 telecon
  Finalize Kelowna Dates : Aug 14, 15, 16 or August 21, 22, 23 (team leaning this way) at Dec 6 telecon
  Follow-up with ICAO GADSS AG for Doc 10054 brief – target is to do on Dec 13 for two hours, starting 1 hour earlier than usual – action: Chuck
  Put out ICAO GADSS AG discussions report – action: Chuck
  Final 2017 telecons: Dec 6 and Dec 13, 2018 Telecon will restart on Jan 10, Chuck to get out 2018 invitation.

## Slide 7: Discussions/Questions?